# ClaimGuru CRM - Major Enhancements Implementation

## 🎯 CONFIRMED REQUIREMENTS & MY RECOMMENDATIONS

### ✅ AI Token/Credit System - BRILLIANT IDEA!

Recommended Structure: - Base Allocation: 1,000 AI tokens/month per user - Token Pricing: $0.01 per additional token - Token Usage: - Document Analysis: 10 tokens - Policy Extraction: 15 tokens
- Fraud Detection: 25 tokens - Weather Analysis: 5 tokens - Settlement Prediction: 30 tokens - Benefits: Predictable revenue, user stickiness, easy scaling

### ✅ Mobile UX Recommendations

Submenu Behavior: Accordion-style expansion (tap to expand/collapse in place) - ✅ Native mobile feel - ✅ No overlays or dropdowns - ✅ Clear chevron indicators - ✅ Smooth animations

### ✅ Quick Actions Recommendation

Floating Action Button (FAB) in bottom-right corner: - Primary: + New Claim (most common action) - Secondary Menu (long press): New Client, New Task, New Document - Rationale: Simple, accessible, follows mobile best practices

### ✅ Final Navigation Structure

Dashboard
Claims  
Tasks
Calendar
Contacts → Clients, Insurers, Vendors, Properties
Communications
Documents
Financials → Settlements, Invoicing, Payables, Receivables  
AI Insights
Analytics
Profile Menu → Settings, Help & Support, Integrations
Admin Panel (subscribers only)

Perfect workflow logic! Financials with submenus is excellent for accounting workflows.

## 📋 IMPLEMENTATION PLAN

### Phase 1: Database & Subscription System (2 hours)

[ ] Create subscription tiers tables (Individual, Firm, Enterprise) [ ] Implement AI token/credit system [ ] Add role hierarchy (System Admin, Subscriber, Admin, User) [ ] Create feature flagging system [ ] Add trial period management (14-day trial)

### Phase 2: Navigation Restructuring (1.5 hours)

[ ] Update sidebar with new structure [ ] Implement accordion-style submenus for mobile [ ] Add Financials section with submenus [ ] Move Documents above AI Insights [ ] Reorganize profile menu

### Phase 2.5: Enhanced Co-Insured Information Collection (1 hour)

[ ] Enhance intake wizard co-insured section with detailed fields: - First Name and Last Name (separate fields) - Relation to Insured (dropdown: Spouse, Child, Parent, Business Partner, Other) - Phone Number (with enhanced phone component) - Email Address (with validation) - “Address same as Insured?” checkbox - If unchecked, show full address fields (Street, City, State, ZIP) [ ] Add validation to ensure all required co-insured fields are completed [ ] Update AI extraction to detect co-insured information from policy documents [ ] Add co-insured data to claim data structure and database schema

### Phase 2.6: AI Wizard Complete Implementation (40 hours) - ✅ COMPLETED

[✅] Priority 1: Complete Missing Wizard Steps - ✅ Enhanced ReferralInformationStep component with comprehensive tracking insights - ✅ Enhanced PersonnelAssignmentStep component with AI-powered team recommendations - ✅ OfficeTasksStep component already fully implemented with AI prioritization - ✅ ContractInformationStep component already fully implemented with fee validation - ✅ MortgageInformationStep component already fully implemented with AI verification - ✅ All wizard steps integrated into enhanced flow [✅] Priority 2: Google Places API Integration - ✅ Created comprehensive AddressAutocomplete component - ✅ Integrated Google Places API with fallback demo mode - ✅ Enhanced address validation throughout wizard steps - ✅ Added territory coverage validation framework - ✅ Implemented geographic risk assessment structure [✅] Priority 3: Advanced AI Validation - ✅ Enhanced policy cross-referencing system with advanced algorithms - ✅ Added organization name verification with similarity matching - ✅ Implemented address validation against policy using advanced comparison - ✅ Added prior claim history integration with risk scoring - ✅ Created duplicate payment detection with comprehensive analysis - ✅ Enhanced inconsistency detection with multi-layer validation

### Phase 2.7: Professional Phone Number System (1.5 hours)

[ ] Create enhanced phone number component with: - Automatic masking format: (936) 522-6627 - Phone type dropdown (Mobile, Home, Work, Fax, Other) - Extension field with validation - “Add Another Phone” capability for multiple numbers - Primary phone designation [ ] Update database schema to support: - Multiple phone numbers per entity (clients, vendors, contacts, etc.) - Phone type enumeration - Extension field - Primary phone flag [ ] Replace all existing phone inputs throughout the system: - Client forms, Vendor forms, Co-insured forms - Contact management, User profiles - Intake wizards, Property contacts - All other phone number fields [ ] Add phone number validation and formatting utilities [ ] Implement phone number search and filtering capabilities

### Phase 3: User Hierarchy & Permissions (2 hours)

[ ] Implement role-based access control [ ] Create Super Admin dashboard (integrated) [ ] Add subscriber management interface [ ] Implement feature gating with upgrade prompts [ ] Build user management for different tiers

### Phase 4: AI Token System (1.5 hours)

[ ] Implement token tracking and consumption [ ] Create token purchase interface [ ] Add usage analytics and monitoring [ ] Build token balance displays [ ] Implement token expiration policies

### Phase 5: Quick Actions & UX (1 hour)

[ ] Add Floating Action Button (FAB) [ ] Implement quick action menu [ ] Add mobile-optimized interactions [ ] Create responsive quick actions

### Phase 6: Widget System & Dashboard (2 hours)

[ ] Create widget architecture for subscribed features [ ] Implement role-based dashboard views [ ] Add customizable dashboard layouts [ ] Create analytics widgets per module

### Phase 7: Custom Workflow Engine (2 hours)

[ ] Build n8n.io style drag-drop workflow builder [ ] Implement workflow execution engine [ ] Add custom field management [ ] Create workflow templates

## 💰 PRICING STRUCTURE (Final)

### Base Tiers:

- Individual: $99/month (1 subscriber + 1 admin, 1,000 AI tokens)

- Firm: $250/month (3 assignable + 2 office admin, 3,000 AI tokens)

- Enterprise: Custom quote (unlimited users, custom tokens)

### Add-on Modules:

- Email Integration: $29/month per user

- Phone Recording: $39/month per user

- Advanced AI Analytics: $49/month per user (+500 bonus tokens)

- Weather Intelligence: $19/month per user

- Fraud Detection Suite: $59/month per user (+1000 bonus tokens)

- Property Analysis Pro: $39/month per user

- Vendor Network Access: $29/month per user

### AI Token Pricing:

- Additional Tokens: $0.01 per token

- Token Bundles:

  - 1,000 tokens: $8 (20% discount)

  - 5,000 tokens: $35 (30% discount)

  - 10,000 tokens: $60 (40% discount)

## 🚀 EXECUTION ORDER

Total Estimated Time: 10-12 hours Recommended Execution: All phases in sequence for complete integration

### Phase Priority:

- Database & Subscriptions - Foundation for everything

- Navigation - Core UX improvement

- User Hierarchy - Role-based system

- AI Tokens - Monetization system

- Quick Actions - UX enhancement

- Widgets - Dashboard customization

- Workflows - Advanced customization

## ✅ READY TO EXECUTE

All requirements confirmed. Beginning implementation with Phase 1…